**Weekly Report**

**18/11/2024 – 24/11/2024**

Group ID: **01**

Project Name: **BookLeaf**

Prepared by: **Truong Thanh Toan**

Team members:

22127095 - **Do Dinh Hai**

22127357 - **Pham Tran Yen Quyen**

22127459 - **Pham Thanh Vinh**

22127488 - **Truong Thanh Toan**

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Complete the ERD | 14/11/2024 | Do Dinh Hai | 100% |
| 2 | Write weekly report | 11/11/2024 | Truong Thanh Toan | 100% |
| 3 | Choose another color palette and apply it to the UI (ref: section 2.4.g) | 12/11/2024 | Truong Thanh Toan | 100% |
| 4 | UI design for reading functionalities (ref: section 2.4.h) | 15/11/2024 | Do Dinh Hai | 100% |
| 5 | UI design for social user profile (ref: section 2.4.i) | 14/11/2024 | Pham Tran Yen Quyen | 100% |
| 6 | Refine the UI design for login, register, email verification (ref: section 2.4.j) | 15/11/2024 | Do Dinh Hai | 100% |
| 7 | Kick-off: self-learn to prepare for the coding phase | 17/11/2024 | All members | - |
| 8 | Write test cases | 17/11/2024 | Pham Thanh Vinh | aborted |
| 9 | Write test plan document | 17/11/2024 | Pham Tran Yen Quyen | aborted |
| 10 | Write Software Architecture Document section 1, 2, 3, 6 | 17/11/2024 | Pham Tran Yen Quyen | 100% |
| 11 | Prepare for Software Architecture Document section 4 | 16/11/2024 | Truong Thanh Toan | 100% |
| 12 | Jira backlogs and assign tasks for assignees on Jira | 13/11/2024 | Pham Thanh Vinh | 100% |

# Issues and impacts:

* + - 1. The task 8, 9 were (temporarily) aborted as they are not required in PA3.
      2. Task 10 were reassigned to Yen Quyen only.
      3. Software Architecture logical view will be started on Tuesday, after the theory session.
      4. Redefine reading goal in the application: 1 universal goal for each user, instead of 1 goal for each book.
      5. Revised use-case:
         1. Update the table of contents.
         2. Modify use cases related to reading goal according to its new definition.
         3. Maximum number of tags or libraries a user can create is 20.
         4. Restructure the use case specification: separate use cases to 2 groups - group of general user/normal users and group of admin users.
         5. Assign a priority for each use case. The use case that has the higher priority will be done first, and the lower afterwards. By doing so, the group of low priority use-cases could be ignored if the timeline is overrun.
         6. Add the use-case model for admin users (already drawn in the previous sprint).

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Review ERD | 20/11/2024 | Truong Thanh Toan |
| 2 | Write weekly report 6 | 19/11/2024 | Truong Thanh Toan |
| 3 | Jira backlogs and assign tasks for assignees on Jira | 20/11/2024 | Pham Thanh Vinh |
| *4* | Software Architecture: class diagrams | 23/11/2024 | Do Dinh Hai |
| 5 | Review: software architecture – class diagrams | 24/11/2024 | Pham Tran Yen Quyen |
| *6* | Software Architecture: descriptions | 24/11/2024 | Truong Thanh Toan |
| 7 | Revised use case 2.5a, 2.5b, 2.5c | 24/11/2024 | Truong Thanh Toan |
| 8 | Revised use case 2.5d, 2.5e | 24/11/2024 | Pham Tran Yen Quyen |
| 9 | Revised use case 2.5f | 24/11/2024 | Pham Thanh Vinh |