**Weekly Report**

**25/11/2024 – 1/12/2024**

Group ID: **01**

Project Name: **BookLeaf**

Prepared by: **Truong Thanh Toan**

Team members:

22127095 - **Do Dinh Hai**

22127357 - **Pham Tran Yen Quyen**

22127459 - **Pham Thanh Vinh**

22127488 - **Truong Thanh Toan**

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Review ERD | 20/11/2024 | Truong Thanh Toan | 100% |
| 2 | Write weekly report 6 | 19/11/2024 | Truong Thanh Toan | 100% |
| 3 | Jira backlogs and assign tasks for assignees on Jira | 20/11/2024 | Pham Thanh Vinh | 100% |
| *4* | Software Architecture: class diagrams | 23/11/2024 | Do Dinh Hai | 100% |
| 5 | Review: software architecture – class diagrams | 24/11/2024 | Pham Tran Yen Quyen | 100% |
| *6* | Software Architecture: descriptions | 24/11/2024 | Truong Thanh Toan | 100% |
| 7 | Revised use case 2.5a, 2.5b, 2.5c | 24/11/2024 | Truong Thanh Toan | 100% |
| 8 | Revised use case 2.5d, 2.5e | 24/11/2024 | Pham Tran Yen Quyen | 100% |
| 9 | Revised use case 2.5f | 24/11/2024 | Pham Thanh Vinh | 100% |
| 1 | Review ERD | 20/11/2024 | Truong Thanh Toan | 100% |
| 2 | Write weekly report 6 | 19/11/2024 | Truong Thanh Toan | 100% |
| 3 | Jira backlogs and assign tasks for assignees on Jira | 20/11/2024 | Pham Thanh Vinh | 100% |

# Issues and impacts:

* + - 1. SAD revised: according to Mr.Vũ feedback, we need to revise the following sections:
         1. Controller component: current class diagram in this component seems to belong to the Model component.
         2. Model component: we can redesign the class diagram in the Model component in CRUD style.
      2. Set up database:As Firebase - Firestore is not free, we will temporarily archive books and images (such as book covers, avatars,…) on local device.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Redraw Controller component’s class diagram | 8/12/2024 | Pham Thanh Vinh |
| 2 | Coding: log in for normal users (both FE and BE) | 8/12/2024 | Truong Thanh Toan |
| 3 | Coding: sign up normal user’s account (both FE and BE) | 8/12/2024 | Truong Thanh Toan |
| *4* | Coding: display all the books in the library for a normal user (FE and BE) | 1/12/2024 | Pham Thanh Vinh |
| 5 | Coding: reading view (FE and BE) | 1/12/2024 | Do Dinh Hai |
| *6* | Coding: allow user to change reading theme, font face, font size, line spacing (FE and BE) | 1/12/2024 | Do Dinh Hai |
| 7 | Coding: display normal user’s profile (FE and BE) | 1/12/2024 | Pham Tran Yen Quyen |
| 8 | Write test-cases | 8/12/2024 | Pham Tran Yen Quyen |