**Weekly Report**

**22/10/2024 – 27/10/2024**

Group ID: **01**

Project Name: **BookLeaf**

Prepared by: **Truong Thanh Toan**

Team members:

22127095 - **Do Dinh Hai**

22127357 - **Pham Tran Yen Quyen**

22127459 - **Pham Thanh Vinh**

22127488 - **Truong Thanh Toan**

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Setup tools: Discord | 22/10/2024 | Do Dinh Hai | 100% |
| 2 | Setup tools: Jira | 22/10/2024 | Pham Thanh Vinh | 100% |
| 3 | Settle the project idea | 22/10/2024 | the whole team | 100% |

# Issues and impacts:

1. Choose one of the ideas to go with: the application must be usable to the team members, and can be developed in the future. The final decision is to make a book reader called **BookLeaf**.
2. The chosen idea is incomplete: what are the functionalities, how big it is,...

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Writing SDP | 26/10/2024 | Truong Thanh Toan + Do Dinh Hai |
| 2 | Weekly report for this week | 22/10/2024 | Truong Thanh Toan |
| 3 | Writing vision document | 26/10/2024 | Pham Tran Yen Quyen + Pham Thanh Vinh |
| 4 | Writing project proposal | 24/10/2024 | Pham Thanh Vinh (brainstorm with other members) |