**Weekly Report**

**4/10/2024 – 10/11/2024**

Group ID: **01**

Project Name: **BookLeaf**

Prepared by: **Truong Thanh Toan**

Team members:

22127095 - **Do Dinh Hai**

22127357 - **Pham Tran Yen Quyen**

22127459 - **Pham Thanh Vinh**

22127488 - **Truong Thanh Toan**

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | UI design: choose color palette, main page. | 3/11/2024 | Pham Tran Yen Quyen | 90% |
| 2 | Write weekly report | 31/10/2024 | Truong Thanh Toan | 100% |
| 3 | Write release plan (in class) | 29/10/2024 | Truong Thanh Toan | 100% |
| 4 | Schedule sprint 2’s backlog | 31/10/2024 | Pham Thanh Vinh | 100% |
| 5 | Draw use-case model | 5/11/2024 | Pham Thanh Vinh | 70% |
| 6 | Tools setup report (addition) | 3/11/2024 | Pham Thanh Vinh | 100% |
| 7 | Infrastructure setup (according to the discussed tech stack) | 5/11/2024 | Do Dinh Hai | 100% |
| 8 | Prepare an additional report for detailing tools setup in PA0 (screenshots) | 3/11/2024 | Pham Thanh Vinh | 100% |

# Issues and impacts:

* + - 1. About the chosen color palette: the color palette is unsuitable (make the website look old,)
      2. About the use-case model:
         1. Violates the theory of use case model (especially relationships between use cases) and needs to be modified.
         2. Some features need clarification due to the their ambiguous descriptions, so do the use case model.
      3. Infrastructure set up stated in the previous week will be slightly modified in the future.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date\*** | **Responsibility** |
| 1 | Write use case specification | 9/11/2024 | Truong Thanh Toan |
| 2 | Update use case model | 7/11/2024 | Pham Thanh Vinh |
| 3 | Choose another color palette | 10/11/2024 | Truong Thanh Toan |
| 4 | DB design kick-off: primitive ER diagram | 10/11/2024 | Do Dinh Hai |
| 5 | Review use case specification one by one | 9/11/2024 | Pham Tran Yen Quyen |
| 6 | Write weekly report 4 | 5/11/2024 | Truong Thanh Toan |
| 7 | Review the use case specification final content and format | 10/11/2024 | Do Dinh Hai |