**Weekly Report**

**11/11/2024 – 17/11/2024**

Group ID: **01**

Project Name: **BookLeaf**

Prepared by: **Truong Thanh Toan**

Team members:

22127095 - **Do Dinh Hai**

22127357 - **Pham Tran Yen Quyen**

22127459 - **Pham Thanh Vinh**

22127488 - **Truong Thanh Toan**

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Write use case specification | 9/11/2024 | Truong Thanh Toan | 100 |
| 2 | Update use case model | 7/11/2024 | Pham Thanh Vinh | 100 |
| 3 | Choose another color palette | 10/11/2024 | Truong Thanh Toan | 0 |
| 4 | DB design kick-off: primitive ER diagram | 10/11/2024 | Do Dinh Hai | 100 |
| 5 | Review use case specification one by one | 9/11/2024 | Pham Tran Yen Quyen | 100 |
| 6 | Write weekly report 4 | 5/11/2024 | Truong Thanh Toan | 100 |
| 7 | Review the use case specification final content and format | 10/11/2024 | Do Dinh Hai | 100 |

# Issues and impacts:

* + - 1. The task “Choose another color palette” will be postponed to the next sprint (sprint 3). Truong Thanh Toan will be responsible for choosing another color palette and applying it to the main page UI.
      2. Review the previous sprint:
         1. The delayed theory session leads to the inability to precisely complete the use case model.
         2. It is essential to assign a reporter for each task.
         3. There is a lack of story points for each task (measured in hour) throughout the sprint.
         4. Weekly meeting of the first week was not held on time (Thursday instead of Monday or Tuesday).
      3. Backlog is created on Jira.
      4. Story point consensus (poker planning)
         1. Change color palette: 2 hours.
         2. Write Software Architecture Document section 4: 21 hours.
         3. Write Software Architecture Document section 1, 2, 3, 6: 5 hours.
         4. Final ERD: 8 hours.
         5. Write test plan: 13 hours.
         6. Review risk management (written earlier in PA1): 3 hours.
         7. Prototype – main page after the normal user has logged in, which displays all the books the user has,…: 5 hours.
         8. Prototype – reading functionalities, including rendering the book (PDF or EPUB file), change font face, change font size, change color theme (dark mode and light mode): 8 hours.
         9. Prototype – social user profile, displayed when a normal user views another normal user’s profile: 8 hours.
         10. Prototype – login, register normal user accounts:
         11. Write all the test cases: 13 hours.
      5. All members are required to carefully read the use case document to understand all the use cases so that they can finish their tasks well.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date\*** | **Responsibility** |
| 1 | Complete the ERD | 14/11/2024 | Do Dinh Hai |
| 2 | Write weekly report | 11/11/2024 | Truong Thanh Toan |
| 3 | Choose another color palette and apply it to the UI (ref: section 2.4.g) | 12/11/2024 | Truong Thanh Toan |
| 4 | UI design for reading functionalities (ref: section 2.4.h) | 15/11/2024 | Do Dinh Hai |
| 5 | UI design for social user profile (ref: section 2.4.i) | 14/11/2024 | Pham Tran Yen Quyen |
| 6 | Refine the UI design for login, register, email verification (ref: section 2.4.j) | 15/11/2024 | Do Dinh Hai |
| 7 | Kick-off: self-learn to prepare for the coding phase | 17/11/2024 | All members |
| 8 | Write test cases | 17/11/2024 | Pham Thanh Vinh |
| 9 | Write test plan document | 17/11/2024 | Pham Tran Yen Quyen |
| 10 | Write Software Architecture Document section 1, 2, 3, 6 | 17/11/2024 | Pham Tran Yen Quyen + Truong Thanh Toan (support on section 2) |
| 11 | Prepare for Software Architecture Document section 4 | 16/11/2024 | Truong Thanh Toan |
| 12 | Jira backlogs and assign tasks for assignees on Jira | 13/11/2024 | Pham Thanh Vinh |